FLEXGCC OUTREACH

Project Handoff

Portable setup, source-of-truth, user-flow, GitHub, and production operations guide

Prepared for the incoming Codex project, engineering manager, and system administrator

Version 1.0  |  Snapshot 3 September 2026

Production-aligned code baseline: 2f634ab53dbb

Open the private GitHub repository

Open FlexGCC Outreach production

# Document control

| Item | Value |
| --- | --- |
| Purpose | Enable a new Codex project and incoming owners to reconstruct, run, govern, and safely continue the current system. |
| Authority | Current checkout, GitHub origin/main, checked-in workflows, and read-only production evidence as at 3 September 2026. |
| Baseline | Commit 2f634ab53dbbffcaf1364f33b7c88fe5a2319109; tree 8f6af4dfbde0dff4c3b79acb066caeef183f1be4. |
| Owners | Incoming engineering manager and system administrator jointly; one accountable owner per release or incident. |
| Update trigger | Any change to user flow, permissions, API contract, data model, environment, repository governance, deployment, or recovery process. |

Scope boundary: This document contains no secret values, private keys, database content, AWS account inventory, or production configuration. It states what is confirmed, what is documented in source, and what the incoming owner must verify through controlled access.

# 1. Transfer at a glance

FlexGCC Outreach is a Google-authenticated Django application that manages consulting-firm prospects from research through outreach, response, founder escalation, meeting scheduling, and completion. It separates three frontline workstreams while preserving one stable company identity across them.

| Area | Current handoff state |
| --- | --- |
| Source | Local main and GitHub origin/main are identical at 2f634ab53dbb; 0 commits ahead and 0 behind. |
| Application | Django 5.2.16, server-rendered UI, purpose-specific JSON APIs, Google OAuth, PostgreSQL production data store. |
| Verification | Fresh isolated setup passed migration checks, Django checks, and 102 tests on 3 September 2026. |
| Production | https://leadgen.flexgcc.com/health/ returned HTTP 200 with status ok on 3 September 2026. |
| Delivery | Pushes to main run CI and the current SSH-to-EC2 production workflow. A separate ECR/SSM workflow exists but is not active. |
| Documentation | Four editable Word documents plus starter prompt, setup checklist, package inventory, evidence, and Git history bundle. |

First principle: Treat current production behavior and the production-aligned main branch as the baseline. Re-verify both before making changes because this package is a dated snapshot.

# 2. Source of truth and current evidence

## Repository identity

| Property | Confirmed value |
| --- | --- |
| Repository | gopalakrishnanplus-creator/FlexGCC-Outreach |
| Visibility | Private |
| Default branch | main |
| Remote | https://github.com/gopalakrishnanplus-creator/FlexGCC-Outreach.git |
| Local source path | /Users/gk/Documents/FlexGCC-Outreach |
| HEAD / origin/main | 2f634ab53dbbffcaf1364f33b7c88fe5a2319109 |
| Tree | 8f6af4dfbde0dff4c3b79acb066caeef183f1be4 |
| Tracked files at baseline | 81 |
| Divergence | 0 ahead / 0 behind after fetch on 3 September 2026 |

The source snapshot in the ZIP is created from origin/main, then overlaid with the uncommitted handover documents and README links created for this transfer. The Git bundle preserves repository history separately.

## Verified GitHub runs for the baseline

| Workflow | Run | Result | Meaning |
| --- | --- | --- | --- |
| CI | 33174966118 | Success | Migration, application, test, deploy-script, security, static, and container checks completed. |
| Deploy LeadGen to AWS EC2 | 33174966149 | Success | Current native virtualenv EC2 path deployed the baseline commit. |
| Deploy to AWS | 33174966196 | Skipped | Alternate ECR/Systems Manager job conditions were not satisfied. |

- Repository secrets visible by name only: EC2_IP and EC2_SSH. Their values are not in this package.

- No repository Actions variables or GitHub environments were returned during the handoff check.

- The branch-protection API returned a GitHub plan limitation. Do not assume review, status-check, or administrator-bypass rules exist; verify repository governance during transfer.

# 3. Product and architecture

## Runtime request path

Browser or API client
  -> HTTPS at leadgen.flexgcc.com
  -> Nginx on Ubuntu EC2
  -> /run/leadgen/leadgen.sock
  -> Gunicorn systemd service: leadgen
  -> Django config.wsgi application
  -> PostgreSQL via DATABASE_URL
  -> Google OAuth via django-allauth

## Code map

| Path | Responsibility |
| --- | --- |
| config/settings.py | Environment-driven Django, database, OAuth, security, static, token, and logging settings. |
| config/urls.py; outreach/urls.py | Browser, authentication, health, export, administration, and API routes. |
| outreach/models.py | Roles, company identity, prospects, outreach, tokens, audits, and import batches. |
| outreach/forms.py | Browser fields, duplicate checks, owner/workstream rules, and outreach sequencing. |
| outreach/views.py | Dashboard, CRUD, claim, imports/rollback, exports, outreach, and user lifecycle. |
| outreach/api.py | Bearer authentication, company/prospect/outreach APIs, validation, auditing, and token access UI. |
| outreach/api_documentation.py | Field types, choices, rules, examples, and curl commands shown under /api-access/. |
| outreach/bulk_import.py | Three-column CSV validation, batch persistence, row reporting, and protected rollback. |
| outreach/workflows.py | Prospect state changes implied by outreach activity. |
| outreach/permissions.py | Manager and system-administrator predicates. |
| outreach/tests/; outreach/migrations/ | 102 baseline tests and committed schema history through migration 0008. |

# 4. Users and access model

| User class | Visibility | Primary capability |
| --- | --- | --- |
| Sales intern | Owned prospects plus unassigned Sales intern queue | Research, qualify, claim, record outreach, update follow-up and handoff. |
| Inside sales | Owned prospects plus unassigned Inside sales queue | Run the multi-channel cadence and convert responses to meetings. |
| LinkedIn outreach | Owned prospects plus unassigned LinkedIn queue | Operate one founder account per prospect and follow connection sequencing. |
| Manager | All prospects and workstreams | Assign/reassign, monitor queues, correct records, import, rollback, export, and use APIs. |
| System admin | Manager visibility plus Users area | Pre-provision, edit, disable, restore, or delete accounts subject to last-admin protections. |
| Founder | No distinct application role in the baseline | Receives structured handoff through the operating process; access requires an approved application role if needed. |

- Interactive login uses Google OAuth. With REQUIRE_PREPROVISIONED_USERS=True, the exact email must exist before first sign-in unless it is a configured bootstrap manager or system administrator.

- Frontline users must claim an unassigned prospect before editing or recording outreach. Their role must match the prospect workstream.

- Managers and system administrators share supervisory prospect access. Only system administrators manage user lifecycle.

- Disabling a user blocks interactive and API access while preserving protected audit and sales-history references.

# 5. End-to-end user flows

## 5.1 Sign-in and provisioning

- A system administrator adds the user's exact Google email and assigns one of the five application roles.

- The user opens /login/, selects Google, and completes OAuth with the approved account.

- The adapter rejects unknown, disabled, or disallowed users; successful users land on /dashboard/ with role-scoped data.

- If access changes, a system administrator edits, disables, restores, or deletes the account. Protected records cause deletion to become disablement.

## 5.2 Claim, research, and qualify

- The user opens the role queue and atomically claims an unassigned prospect. Managers assign instead of claiming.

- The owner verifies company name, website, location, consulting focus, client segment, evidence, senior contact, and at least one contact method.

- LinkedIn work additionally requires a contact LinkedIn URL, one founder account, a connection state, and factual personalization.

- Saving a completed Research required record advances it to Eligible. Duplicate website domains or contact LinkedIn profiles are blocked within the same workstream.

## 5.3 Record outreach

- Complete the communication in the external channel, then open the prospect and add the actual activity.

- Choose the allowed activity type and medium, enter a non-future date, and add only a factual response or note.

- The system locks the prospect row, assigns the first free sequence number from 1 to 5, and rejects a sixth record or a concurrent collision.

- State changes may move Eligible to Contacted, move a responded record to Responded, or update LinkedIn connection, material, and escalation fields.

- Correct factual errors through Edit. Outreach identity, prospect, sequence, and original recorder remain fixed; there is no delete route.

## 5.4 LinkedIn founder-account sequence

- Assign exactly one founder account: Kandarp Soni (Chicago) or Sunit Kala (Florida).

- Record Connection request sent only from state not sent, then record acceptance only after request sent.

- Only after acceptance, record proposition/material, entry-point follow-up, close-the-loop, or founder handoff activities.

- Set founder escalation only after acceptance plus an evidenced response or interest signal; record the exact founder action required.

- Do not contact the same person or firm through both founder accounts. Correct the existing record instead.

## 5.5 Interest, follow-up, and meeting

- Record the approved material already shared, the exact interest signal, and only questions explicitly raised for founders.

- Maintain one concrete next action and one date; both must be present or cleared together.

- Use Meeting to be scheduled when interest is confirmed. Meeting scheduled requires date/time with offset, time zone, and participants.

- Status changes synchronize later stages: Not interested to Closed, Meeting to be scheduled to Interested, Meeting scheduled to Founder meeting booked, and Meeting done to Meeting completed.

- The founder receives the structured context; the operator keeps the record current after the founder acts or the outcome changes.

## 5.6 Manager and system-administrator operations

- Review unassigned, today, overdue, stage, status, owner, workstream, and outreach-count queues; assign a matching active operator.

- Correct factual data without creating replacement duplicates or rewriting outreach history.

- Export the role-scoped company list in CSV or XLSX for approved downstream use.

- System administrators keep at least one active system administrator and cannot remove their own administrative role or account.

# 6. Bulk ingestion and safe undo

The browser accepts a UTF-8 CSV of at most 5 MB with exactly these headers and order:

Company Name,Website,Area
Example Advisory,https://example.com,Austin, Texas

- Open Add prospect -> Upload prospect CSV, or Import CSV from the dashboard.

- Frontline users import into their own workstream and ownership. Managers/admins select a workstream and optional matching owner.

- The parser processes valid rows and lists every ignored row with a reason; one invalid row does not block the batch.

- Duplicate company names or normalized website domains in the file or target workstream, blank cells, invalid URLs, wrong column counts, and oversized values are ignored.

- Rollback removes only unchanged prospects created by that batch. Edited records and records with outreach or API activity remain protected and are listed.

Data safety: Never test production ingestion with disposable rows. Validate locally or in an approved non-production environment; production rollback is intentionally partial when records have gained business history.

# 7. API and automation surface

Every active user can generate a persistent opaque bearer token under /api-access/. The raw token is shown once; only a SHA-256 hash and identifying prefix are stored. Tokens inherit the user's current role and scope and remain valid until revoked or the user is disabled.

| Capability | Methods | Endpoint |
| --- | --- | --- |
| Company details | GET, PATCH | /api/v1/companies/<company_uuid>/ |
| Claim company prospect | POST | /api/v1/companies/<company_uuid>/claim/ |
| General prospect | GET, PATCH | /api/v1/prospects/<prospect_id>/ |
| Prospect sent | GET, PATCH | /api/v1/prospects/<prospect_id>/prospect-sent/ |
| Founder LinkedIn | GET, PATCH | /api/v1/prospects/<prospect_id>/founder-linkedin/ |
| Interest and handoff | GET, PATCH | /api/v1/prospects/<prospect_id>/interest-handoff/ |
| Follow-up | GET, PATCH | /api/v1/prospects/<prospect_id>/follow-up/ |
| Outreach history | GET, POST | /api/v1/prospects/<prospect_id>/outreaches/ |
| Outreach detail | GET, PATCH | /api/v1/outreaches/<outreach_id>/ |
| Legacy refresh exchange | POST | /api/v1/token/refresh/ |

- Browser and API paths enforce the same ownership, role, contact-method, sequencing, date, and meeting rules.

- Successful API company, prospect, and outreach changes create before/after audit records with the authenticated modifier and timestamp.

- API documentation is rendered as a separate page per workflow under /api-access/docs/<slug>/ and includes types, executable choices, examples, and response meanings.

- There is no API delete for prospect or outreach workflow records.

# 8. Local development environment

## Recommended native setup

Use Python 3.13 to match GitHub CI and the container image. A fresh package validation also passed on Python 3.12. Do not copy a virtual environment between machines.

python3 -m venv .venv
source .venv/bin/activate
python -m pip install --upgrade pip
python -m pip install -r requirements.lock.txt
cp .env.example .env
python manage.py migrate
python manage.py runserver

When DATABASE_URL is absent, Django uses local db.sqlite3. That is convenient for isolated development but must never be mistaken for production. For PostgreSQL parity, use a dedicated development database or Docker Compose.

## Docker Compose setup

cp .env.example .env
# Populate local Google OAuth and bootstrap-user values if needed.
docker compose up --build

compose.yml provides PostgreSQL 16 and a development Django container on http://localhost:8000. The exact local Google OAuth callback is http://localhost:8000/accounts/google/login/callback/.

## Required validation before change

python manage.py makemigrations --check --dry-run
python manage.py check
python manage.py test --noinput
bash -n deploy.sh deploy/aws/deploy.sh
python manage.py collectstatic --noinput

Database boundary: Keep DATABASE_URL unset for isolated SQLite checks unless a dedicated non-production PostgreSQL database has been approved. Never run exploratory tests or destructive management commands against production.

# 9. Environment-variable contract

| Variable/group | Purpose and expectation |
| --- | --- |
| DJANGO_DEBUG | True locally; False in production. |
| DJANGO_SECRET_KEY | Required and long when DEBUG is false. |
| DJANGO_ALLOWED_HOSTS | Approved hostnames; production includes leadgen.flexgcc.com. |
| DJANGO_CSRF_TRUSTED_ORIGINS | Approved HTTPS origins for production form and OAuth flows. |
| DJANGO_TIME_ZONE | Defaults to Asia/Kolkata. |
| DJANGO_SECURE_SSL_REDIRECT / HSTS | Production HTTPS and browser transport policy. |
| DATABASE_URL / DB_CONN_MAX_AGE | PostgreSQL connection and persistent connection lifetime; production requires PostgreSQL. |
| GOOGLE_OAUTH_CLIENT_ID / SECRET | Google Web application credentials; secret values stay outside Git. |
| GOOGLE_ALLOWED_DOMAINS | Optional domain allowlist in addition to exact-email pre-provisioning. |
| REQUIRE_PREPROVISIONED_USERS | Defaults true; rejects unknown exact emails. |
| SYSTEM_ADMIN_EMAILS / MANAGER_EMAILS | Bootstrap or enforce supervisory roles; retain at least one recoverable system admin. |
| API_TOKEN_ISSUER / AUDIENCE / SIGNING_KEY | Legacy JWT compatibility; persistent opaque tokens use stored hashes. |
| FLEXGCC_* | Native deployment service, health, socket, retry, test, and lock controls. |

# 10. GitHub repository and delivery

## CI

- Runs on pull requests and pushes to main using Ubuntu, Python 3.13, and pinned dependencies.

- Checks missing migrations, Django configuration, deploy-script syntax, 102 tests, production security settings, static collection, and a Docker build.

- Has read-only repository content permission and a 15-minute timeout.

## Current production workflow

deploy-production.yml runs on every push to main and manual dispatch. It uses repository secrets EC2_IP and EC2_SSH to connect as ubuntu, resets the server checkout to origin/main, loads the protected .env, installs dependencies, validates and applies migrations, collects static files, runs deployment checks, restarts leadgen, verifies the Gunicorn socket and Nginx, then checks public HTTPS health.

Production impact: A push to main is a production action under the checked-in workflow. Do not commit, push, merge, or rerun a deployment unless the accountable owner has authorized the release and rollback path.

## Alternate AWS workflow

deploy-aws.yml is a separate immutable-container design using GitHub OIDC, ECR, Systems Manager, compose.prod.yml, and /opt/flexgcc-outreach. It runs only when AWS_REGION, AWS_ROLE_ARN, ECR_REPOSITORY, and EC2_INSTANCE_ID variables exist. No repository variables or GitHub environments were returned at handoff, and the baseline run was skipped. Treat this as reference architecture, not the live path, until verified.

## Repository change workflow

- Confirm issue scope, user impact, acceptance criteria, data/migration effect, and rollback expectation.

- Create a codex/ branch from current main unless the future repository policy specifies otherwise.

- Make the smallest coherent change and preserve unrelated work.

- Add tests for visible behavior, permissions, validation, API contracts, migrations, and regressions.

- Run the local validation set, inspect the diff, and update affected documentation.

- Open a pull request and obtain the required human approval established during transfer.

- Merge or push only after release authorization; monitor both CI and the active production workflow.

- Record commit, workflow run, health result, affected journeys, owner, time, and residual risk.

# 11. Current production/server environment

| Component | Confirmed or source-documented value |
| --- | --- |
| Public domain | leadgen.flexgcc.com |
| Observed edge | Nginx 1.28.3 on Ubuntu, read from live HTTP headers on 3 September 2026. |
| Live health | GET /health/ returned HTTP 200 and {status: ok}. |
| TLS | Let's Encrypt certificate for leadgen.flexgcc.com; observed validity 20 July to 18 October 2026. |
| Server access path | GitHub Actions SSH to ubuntu using EC2_IP and EC2_SSH repository secrets. |
| Application directory | /var/www/leadgen |
| Repository checkout | /var/www/leadgen/repo |
| Python virtualenv | /var/www/leadgen/venv |
| Protected environment | /var/www/leadgen/repo/.env; maintained on EC2 and not committed. |
| Systemd service | leadgen |
| Gunicorn socket | /run/leadgen/leadgen.sock |
| Database | PostgreSQL required by deploy workflow; exact host, version, backup configuration, and owner are not in source. |
| Static/media | staticfiles and media are preserved by server cleanup; ownership/permissions are set during deployment. |

Verification limit: The handoff used public health, TLS, GitHub, and checked-in workflow evidence. It did not log into EC2 or AWS, read the protected environment, inspect PostgreSQL, or verify backups, monitoring, disk capacity, patches, IAM, networking, or account ownership. Those are required takeover checks.

# 12. Deployment, verification, and rollback

## What the current deploy does

- Checks repository, protected environment, virtualenv, and SSH connectivity.

- Fetches origin/main, checks out main, hard-resets to origin/main, and removes untracked files while preserving .env, media, and staticfiles.

- Loads the protected environment and refuses a missing or non-PostgreSQL DATABASE_URL.

- Installs pinned dependencies, runs Django and missing-migration checks, prints and applies migrations, and collects static files.

- Runs production deployment checks, sets ownership/permissions, and restarts the leadgen systemd service.

- Verifies systemd, the Gunicorn socket, Django through the socket, Nginx configuration, local Nginx health, and public HTTPS health.

## Post-deploy verification

- Capture the deployed commit and successful CI/deploy run URLs.

- Verify public /health/ and, when authorized, service state, recent journal logs, socket, Nginx, database connectivity, and static assets.

- Use existing safe records for role-appropriate read-only journeys. Do not create production data merely to test.

- For a changed workflow, use a pre-approved test plan that preserves data and records any permitted mutation explicitly.

## Application rollback

Because production deploy resets to origin/main, the durable rollback is normally a new revert or corrective commit on main, followed by the same CI and deployment path. Do not leave the server on a detached historical commit. Review migration compatibility first: reverting application code does not reverse a database migration.

Database rollback: Prefer backward-compatible migrations and forward fixes. Require an explicit snapshot/backup and tested restore path before destructive or irreversible schema/data changes.

# 13. Data, backup, and recovery ownership

The repository proves application schema and migration behavior, but not the current database hosting arrangement, backup schedule, retention, encryption, point-in-time recovery, or last restore test. These controls must be established through AWS and PostgreSQL access.

| Transfer item | Evidence the incoming owner must capture |
| --- | --- |
| Database identity | Host/service, region, engine/version, database and user owners, network path, encryption, and maintenance window. |
| Backup policy | Automated schedule, retention, point-in-time recovery window, encryption key owner, snapshot policy, and cost owner. |
| Restore proof | Date, environment, duration, responsible person, integrity checks, and outcome of the latest controlled restore test. |
| Migration safety | Data volume, lock estimate, forward/backward compatibility, backup gate, monitoring, abort condition, and application-version compatibility. |
| Data stewardship | Who approves exports, imports, rollback of batches, user access, retention, deletion, and incident disclosure. |

# 14. Access and ownership transfer

The formal handoff is incomplete until accountable people and recovery paths exist outside this document.

- GitHub: organization/repository owner, administrators, collaborators, deploy keys/apps, Actions secrets/variables, branch policy, audit-log access, and billing owner.

- AWS: account ID/legal owner, region, IAM administrators, MFA/break-glass process, EC2, VPC/security groups/routes, volumes, RDS/PostgreSQL, DNS, certificates, logs, and cost owner.

- Linux: sudo-capable administrator, SSH-key lifecycle, package/OS patching, service unit, Nginx sites, filesystem ownership, log paths/retention, disk monitoring, and restart/recovery procedure.

- Google OAuth: Cloud project owner, consent screen, exact origins/redirect URIs, client-secret rotation, quotas, and recovery contacts.

- Domain/TLS: registrar, DNS provider, zone owner, renewal method, expiry alerts, and emergency contacts.

- Application: product owner, engineering manager, system administrators, incident commander pool, release approvers, support channel, backlog, and availability target.

- Secrets: source of truth, custodian, rotation frequency, last rotation, emergency revocation, and confirmation that values are not copied into tickets, chat, source, or this package.

# 15. Known gaps and risks

| Risk or gap | Why it matters | Required action |
| --- | --- | --- |
| Direct main deployment | A push can change production immediately. | Establish explicit release approval, review rules, and protected deployment ownership. |
| Governance not proven | The branch-protection API was unavailable under the current GitHub plan. | Verify actual branch/review policy and record the result. |
| Two deployment paths | Native EC2 and container/SSM assets can be confused. | Name the live path; remove or clearly deprecate the unused path in a future approved change. |
| Infrastructure inventory absent | Repository files do not prove AWS resources, owners, backup, alarms, or capacity. | Complete the access checklist with live AWS and server evidence. |
| Runtime secrets external | Correct for security, but a new owner cannot operate without custody transfer. | Transfer through an approved secret manager or controlled rotation; never add values to the ZIP. |
| Database rollback limited | Code rollback cannot undo schema/data changes. | Use additive migrations, backup gates, restore tests, and forward-fix plans. |
| Dated package | GitHub or production may change after 3 September 2026. | Re-fetch, compare hashes, and repeat health/Actions checks before work. |

# 16. New Codex project bootstrap

- Extract the ZIP and verify its SHA-256 plus every entry in MANIFEST_SHA256.txt.

- Open the extracted PROJECT directory as a new local Codex project.

- Paste handover/STARTER_PROMPT.md as the first task. Use gpt-5.6-sol or the current reliable agentic workhorse with high reasoning; use xhigh for deployment, migration, authentication, or permission changes.

- Require the first response to be orientation-only: source identity, architecture, user flows, local validation, GitHub delivery, production boundary, risks, and one recommended next step.

- Grant GitHub, AWS, server, OAuth, DNS, database, and monitoring access separately and with least privilege. Never paste credentials into the project prompt.

- Only after the orientation report reconciles current GitHub and production state should the new project accept implementation work.

Starter-prompt outcome: The receiving project should rebuild understanding from the package and live read-only evidence, identify drift and missing authority, and stop before any production-impacting action until explicitly authorized.

# 17. Takeover sequence

| Order | Owner | Outcome |
| --- | --- | --- |
| 1 | Incoming engineering manager | Accept package integrity; reconcile current local/GitHub source and documentation status. |
| 2 | Incoming system administrator | Complete GitHub, AWS, Linux, database, DNS/TLS, OAuth, secret, monitoring, and recovery inventory. |
| 3 | Engineering manager | Run fresh local setup and baseline validations; document warnings or drift. |
| 4 | System administrator | Perform read-only production health, service, log, database-connectivity, capacity, patch, and backup checks. |
| 5 | Product owner + engineering manager | Confirm current user flows, backlog, known defects, availability expectations, and release authority. |
| 6 | Named release owner | Propose the first approved change with acceptance criteria, tests, rollback, and deployment evidence. |

# 18. Handoff acceptance criteria

- The receiving owner can access or restore the private repository and explain the difference between the committed baseline and package-only documentation.

- A fresh local environment passes missing-migration checks, Django checks, deployment-script syntax, and 102 baseline tests.

- The receiving team can identify the active GitHub workflow, its trigger, required secret names, server paths, service, socket, and public health route.

- The receiving team has separately documented secret custody, AWS account and resource ownership, database backup/restore, DNS/TLS, OAuth, monitoring, incident contacts, and release approval.

- No secret or production data has been introduced into Git, Codex prompts, Word documents, or the handoff ZIP.

- Any drift, risk, access gap, or follow-up has one owner and a specific due date.

# Appendix A. Package contents and exclusions

## Included

- Production-aligned origin/main source snapshot: application code, migrations, tests, templates, static source, target-firm data, dependency locks, Docker/Compose files, deployment scripts, examples, and GitHub workflows.

- Four Word documents: User Manual, Product Overview, Technical Operations Guide, and this Project Handoff.

- Starter prompt, setup checklist, package README, Git repository bundle, dated evidence, checksums, and manifest.

## Excluded

- Working .git metadata and credentials; a portable Git bundle is supplied instead.

- All .env values, private keys, API tokens, cookies, OAuth secrets, database credentials, and GitHub credentials.

- Databases/dumps, production media, generated staticfiles, virtual environments, caches, logs, temporary files, and machine-specific metadata.

- AWS/server snapshots or account inventory not present in source and not verified through authorized administrative access.

Package rule: Recreate software environments from committed specifications. Transfer operational authority and secret values through controlled systems, not through the archive.